A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Epic 1: User Authentication

- User Registration (USN-1) → 2

- User Login (USN-2) → 1

Epic 2: Flight Search & Booking

- Search Flights (USN-3) → 3

- View Flight Details (USN-4) → 2

- Enter Passenger Details (USN-5) → 3

Total Story Point in Sprint 1= 2+1+3+2+3=11

Sprint 2

Epic 3: Booking Management

- Select Flight (USN-5) → 2

- Enter Passenger Details (USN-6) → 3

- Booking Confirmation / Ticket Generation (USN-7) → 2

Total story Point in Sprint 2= 2+3+2=7

Sprint 3

Epic 4: Admin Flight Management

- Add Flights (USN-8) → 2

- Update Flights (USN-9) → 2

- Delete Flights (USN-10) → 2

Total story Point in Sprint 3= 2+2+2=6

Total Story Points

Sprint 1 = 11

Sprint 2 = 7

Sprint 3= 6

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 11+7+6=24

No of Sprints= 3

Velocity =24/3

8(Story Points per Sprint)

Your team’s velocity is 8 Story Points per Sprint.