Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS65742 |
| Project Name | FlightFinder: Navigating Your Air Travel Options |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User can register using email & password | 2 | High | Team |
| Sprint-1 | Login | USN-2 | User can login using email & password | 1 | High | Team |
| Sprint-1 | Flight Search | USN-3 | User can search flights using source, destination, and date | 3 | High | Team |
| Sprint-1 | Flight Details | USN-4 | User can view flight details and pricing | 2 | High | Team |
| Sprint-1 | Booking | USN-5 | User can select flight and enter passenger details | 3 | High | Team |
| Sprint-2 | Confirmation | USN-6 | System generates PNR and booking confirmation | 2 | High | Team |
| Sprint-2 | Booking History | USN-7 | User can view previously booked tickets | 2 | Medium | Team |
| Sprint-3 | Admin Management | USN-8 | Admin can add flights | 2 | High | Team |
| Sprint-3 | Admin Management | USN-9 | Admin can update flight details | 2 | High | Team |
| Sprint-3 | Admin Management | USN-10 | Admin can delete flights | 2 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 7 Days | 01 Feb 2025 | 07 Feb 2025 | 11 | 07 Feb 2025 |
| Sprint-2 | 7 | 7 Days | 08 Feb 2025 | 14 Feb 2025 | 7 | 14 Feb 2025 |
| Sprint-3 | 6 | 7 Days | 15 Feb 2025 | 21 Feb 2025 | 6 | 21 Feb 2025 |

Velocity:

Imagine we have a 3-day sprint duration, and the velocity of the team is 24 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV=Total Sprint PointsSprints=248=3

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts